Minutes of Meeting (MoM)

Date: 23 March 2026
Time: 4:40 PM – 5:12 PM
Meeting Title: Varkala Coffee Roasters Website Design & Requirements Discussion

Team:

- Urmila

- Raj Shekar

- Sai tarun

Client:

- Ramya

Agenda:

- Review website references

- Discuss design layout and UI expectations

- Understand functional requirements

Discussion Summary:

- The client shared reference websites for design inspiration:

  - Blue Tokai Coffee

  - Subko Coffee

  - Third Wave Coffee Roasters

  - Toffee Coffee Roasters

- The client requested the website header and logo positioning to be designed based on the provided references.

- It was discussed that the header should include interactive dropdown menus that display related content when the user hovers over the cursor.

- Client logo shared.

- The client suggested a colour palette focused on:

  - Olive green

  - White / Cream / Heavy cream backgrounds

- The client confirmed that she will provide relevant images and videos for the website.

- Functional requirements discussed:

  - User account/login system

  - Payment gateway integration

- Raj Shekar highlighted that implementing a user account system requires database maintenance. He suggested:

  - Periodic deletion of inactive user data (e.g., after 1–6 months)

  - This helps maintain a clean database with minimal maintenance

- Urmila provided additional suggestions regarding:

  - Colour combinations

  - Design improvements

  - General UI/UX ideas for better presentation

- Sai Tarun confirmed understanding of all requirements and agreed to proceed with implementation based on the client’s references and inputs.

Decisions Taken:

- Website design will follow the shared reference styles

- Header will include hover-based dropdown interactions

- Colour theme will be based on olive green and cream tones

- Client will provide media assets (images/videos)

- User account and payment features will be included

Action Items:

| Task | Responsible Person | Deadline |
| --- | --- | --- |
| Share images and videos | Ramya | Pending |
| Plan database structure & maintenance strategy | Raj Shekar, Urmila | To be discussed |
| Provide UI/UX suggestions | Urmila, Raj Shekar | Ongoing |
| Design header & layout based on references | Urmila, Raj Shekar, Sai Tarun | In Progress |