Minutes of Meeting (MoM)

Date: 10 April 2026
Time: 10:48 AM – 11:30 AM
Meeting Title: Varkala Coffee Roasters – Design Progress Review

Team:

- Urmila

- Raj Shekar

- Sai tarun

Client:

- Ramya

Agenda:

- Review homepage design progress

- Discuss UI updates and improvements

- Gather client feedback

Discussion Summary:

- Sai Tarun completed the homepage design and presented it to the client:

  - Navbar header

  - Product page

  - Footer section

  - Header hover interactions

- The client reviewed the design and suggested the following changes:

  - Change colour theme from olive green to moss green

  - Update background colour from cream to smoky white

  - Modify header hover effects (background and text styling)

  - Adjust logo colour to match the updated header background

  - Keep the header position fixed while scrolling (sticky header)

- The client also requested to continue development of additional pages.

- Urmila and Raj Shekar requested the client to provide:

  - Images

  - Videos

For further development and content integration.

Decisions Taken:

- Update colour scheme to moss green and smoky white

- Revise header hover design and typography

- Adjust logo colour to align with header background

- Proceed with development of additional pages

Action Items:

| Task | Responsible Person | Deadline |
| --- | --- | --- |
| Update colour theme and UI changes | Urmila, Raj Shekar, Sai Tarun | In Progress |
| Modify header hover effects & fonts | Urmila, Raj Shekar, Sai Tarun | In Progress |
| Share images and videos | Ramya | Pending |
| Continue development of remaining pages | Urmila, Raj Shekar, Sai Tarun | Ongoing |